## Slide 1: Surveillance Drone Project
Weekly Status Presentation
Week Ending Friday, 09th February 2024
By Project Team: Hyderabad Team

## Slide 2: Team Details
S.No. | Full Name | Project Role (Manager ¦ Team Lead ¦ Team Member) | Engineering Stream (CSE ¦ ECE ¦ Mech.) | College Name
1. | Abhiram | Manager | CSE | Bennett University
2. | Pravalika | Manager | CSE | VIT-AP

## Slide 3: Previous Week (19-02-2024 To 24-02-2024) Tasks
S.No | Task By | Task Summary | Planned Start Date | Actual Start Date | Task Status | Planned End Date | Actual End Date | Notes ¦ Comments
1. | Preprocessing of dataset | Preprocessing the images in the dataset by scaling the pixel values and to determine the thermal intensity of landmines according to the temperature when the image was taken. Using QGIS for visualization of images to help in segmenting ROIs | 11-02-2024 | 01-03-2024 | In Progress | 16-02-2024 |  | 
LEGEND:
Task Status: Yet to Start | In Progress | Completed

## Slide 4
Current Week (26-02-2024 To 01-03-2024) Tasks
S.No | Task By | Task Summary | Planned Start Date | Actual Start Date | Task Status | Planned End Date | Actual End Date | Notes ¦ Comments
1. | Model Building | Initialization of building the model with basic structure of Convolutional Neural Network (CNN) with appropriate hyperparameters which will help in segmenting live images taken as input from drone. | 11-02-2024 |  | Yet to Start | 27-02-2024 |  | 
LEGEND:
Task Status: Yet to Start | In Progress | Completed

## Slide 5
Next Week (04-03-2024 To 08-03-2024) Planned Tasks
S.No | Task By | Task Summary | Planned Start Date | Actual Start Date | Task Status | Planned End Date | Actual End Date | Notes ¦ Comments
1. | Model Optimization | Train the model with the preprocessed dataset and optimize the model for faster computation for mine detection. | 04-03-2024 |  | Yet to Start | 15-03-2024 |  | 
LEGEND:
Task Status: Yet to Start | In Progress | Completed

## Slide 6
Thank You